We’re making Improvements in Your Area

Patching & Concrete Joint Repairs

Dear Resident,

We will shortly be working in your area as part of the Council’s ‘Pride in Our Community’ investment programme. Between 2018 and 2022 we are investing over £50m in creating a better borough with improvements to roads, footpaths, street lights, road signs, highways structures and green spaces.

In 2019/20 it is the Council’s aim to further improve our road network and highway assets. Some £12m will be invested during the next year, delivering 222 improvement schemes across the borough.  These improvements will be achieved in partnership with the Council’s new highways contractor Balfour Beatty.

As part of the Council’s ongoing investment into its roads and footpaths, we will shortly be carrying our patching, concrete joint repairs and minor kerbing works on Park Road, West Avenue & Winifreds Drive, Donnington. Works will be delivered by our sub-contractors CR MacDonalds & Rhino.

When are we planning to deliver this work?

The work is due to start on 9th December 2019 and will be completed within 2 weeks, weather permitting. This work will be done under road closures with access for residents. (Only one road will ever be closed at a time)

We will be working between 08:00 – 18:00 hrs and will have our dedicated teams on site to assist you during this time to help you get past the working areas safely should you need to do so.  Whilst we will endeavour to minimise disruption we ask that you keep vehicle movements to an absolute minimum and not to park on the road. Please also ensure that children are supervised, do not play near the working areas and all pets are kept away from the works.

Anticipated phasing of works (weather dependant)

09th December AM – Park Road

09th December PM – Park Road

10th December AM – West Avenue

10th December PM – Winifreds Drive

11th December AM – Winifreds Drive

11th December PM – Winifreds Drive

12th December AM – Winifreds Drive

12th December PM – Winifreds Drive

13th December AM – West Avenue

13th December PM – West Avenue

Balfour Beatty Highways Hub

Granville House Depot

St Georges Road

Donnington

Telford

TF2 7RA

TelfordHighwaysHub@BalfourBeatty.com

Dear Wrekin Drive Resident,

16th December AM – West Avenue

16th December PM – West Avenue

17th December AM – Park Road

17th December PM – Park Road

18th December AM – Park Road

18th December PM – Park Road

19th December AM – West Avenue

19th December PM – Winifreds Drive

20th December AM – Winifreds Drive

20th December PM – Winifreds Drive

Information about access to your property

Access will be maintained during the works for residents and for emergency vehicles although there will be short periods of time when the contractors will require residential and commercial traffic to be excluded to allow the surfacing material to harden. We will try to cause as little inconvenience as possible and really appreciate your co-operation whilst we are undertaking the works.

If you have any special access requirements while the works are in progress or need to contact Balfour Beatty about these improvements please contact us at our new Telford Highways Hub: TelfordHighwaysHub@Balfourbeatty.com and a member of our team will be in contact with you shortly.

Thank you for your co-operation whilst we deliver these improvements in your area.

Balfour Beatty Telford Highways Hub- Working in Partnership with Telford & Wrekin Council

More Information about roadworks in Telford can be found at www.telford.gov.uk/roadworks

For more about the Council’s Pride in Our Community programme visit www.telford.gov.uk/pride.

ZXXXX